Sprint Backlog – Assignment 2

Group Number: 11

Date: 10/05/2026

Team Members

Abd.elhady.shibli@e.braude.ac.il – 214674814

Ebrahim.Yaseen@e.braude.ac.il – 213470354

Mohamed.mansour@e.braude.ac.il – 214077323

Kamar.Dabbah@e.braude.ac.il – 327875969

Mahmood.khalaila@e.braude.ac.il – 325478717

Scrum Roles

Product Owner: Mahmood Khalaila

Scrum Master: Mohamed Mansour

Development Team: Abd Elhady Shibli, Kamar Dabbah, Ebrahim Yaseen

Product Backlog

- Analyze system requirements

- Design UML diagrams (Activity, Class, Sequence, Package)

- Implement Server–Client prototype

- Connect system to Database (JDBC)

- Testing & debugging

- Documentation & submission

Weekly Planning (7 Weeks)

Week 1

- Review Assignment 1

- Finalize requirements

- Define use cases

Week 2

- Create Activity Diagrams

- Start Class Diagram

Week 3

- Complete Class Diagram

- Add Design Pattern

- Build Package Diagram

Week 4

- Create Sequence Diagrams

- Review UML

Week 5

- Setup Server & DB

- Build Client GUI

Week 6

- Implement communication

- DB Read/Write

Week 7

- Testing

- Fix bugs

- Final submission

Sprint Backlog (Detailed Tasks)

Task: Activity Diagram – Booking Process | Hours: 5h | Abd Elhady

Task: Activity Diagram – Reports | Hours: 5h | Ebrahim

Task: Class Diagram Design | Hours: 8h | Mahmood

Task: Sequence Diagrams | Hours: 6h | Kamar

Task: Server Development | Hours: 10h | Mohamed

Task: Client GUI | Hours: 8h | Kamar

Task: DB Integration | Hours: 6h | Mohamed

Task: Testing | Hours: 6h | All

Task: Documentation | Hours: 5h | All